# JoshOS Atlas v6 — Single Authoritative Master Plan

## Purpose

Build JoshOS Atlas: a private, local-first command centre for Josh’s apps, GitHub repos, deployments, source documents, privacy risks, and next actions.

The first useful win is not:

AI reads everything.

The first useful win is:

Here are all my apps and repos. These ones matter. These are broken. These are risky. These should be merged, archived, fixed, renamed, or made private. Every recommendation links to evidence.

## Core principle

Fable 5 is not the scraper.

Fable 5 should receive a clean, safe, quality-checked source pack and then do the high-value work:

- architecture

- canonicalisation

- privacy reasoning

- repo triage

- schema design

- first scaffold

- staged implementation planning

Use cheaper tools for extraction and source-card generation.

# Master build order

- Create prep folder

- Write minimal personal/privacy context

- Run secret scan

- Decide canonical account goals

- Define seed data format

- Run repo/workspace inventory

- Build source register

- Generate source cards

- Human quality gate

- Draft architecture

- Assemble Fable input

- Run one structured Fable pass

- Recover/repair output if needed

- Build local dashboard

- Add Gmail/Drive integrations later

# Phase 1 — Night-one start

## Goal

Finish only:

- prep folder

- empty files

- short personal context

- privacy boundaries

Do not upload private documents tonight.

## PowerShell — create folder structure

$root = "C:\joshos-atlas-prep"

New-Item -ItemType Directory -Force -Path $root | Out-Null

$folders = @(

"scripts",

"raw-inventory",

"source-cards",

"approved-for-fable",

"excluded-private",

"architecture-draft",

"fable-output",

"fable-output\scaffold"

)

foreach ($folder in $folders) {

New-Item -ItemType Directory -Force -Path (Join-Path $root $folder) | Out-Null

}

$files = @(

"00_SECURITY_PRECHECK.md",

"01_PERSONAL_CONTEXT.md",

"02_PRIVACY_BOUNDARIES.md",

"03_CANONICAL_GOALS.md",

"04_SOURCE_REGISTER.csv",

"05_SEED_DATA_FORMAT.md",

"source-cards\repo-cards.md",

"source-cards\deployment-cards.md",

"source-cards\email-cards.md",

"source-cards\doc-cards.md",

"source-cards\local-workspace-cards.md",

"source-cards\privacy-risk-cards.md",

"source-cards\open-action-cards.md",

"source-cards\QUALITY_GATE.md",

"architecture-draft\architecture-draft.md",

"architecture-draft\schema-draft.sql",

"architecture-draft\first-commit-scope.md",

"architecture-draft\risk-register.md",

"fable-output\architecture-decision-record.md",

"fable-output\canonical-repo-map.md",

"fable-output\schema.sql",

"fable-output\privacy-risk-report.md",

"fable-output\top-10-actions.md",

"fable-output\weekly-review-template.md",

"fable-output\README.md"

)

foreach ($file in $files) {

New-Item -ItemType File -Force -Path (Join-Path $root $file) | Out-Null

}

## Personal context

Paste into:

C:\joshos-atlas-prep\01_PERSONAL_CONTEXT.md

# Personal Context

I am Josh Parris, a Christian husband and dad in Dubbo, NSW. I work across IT/library support, MSP-style tech work, family systems, job/career transition, and personal app building.

I have many apps, repos, deployments, documents, and ideas spread across GitHub accounts, Vercel, Google Drive, Gmail, and local folders. I need JoshOS Atlas to help me see what matters, what is broken, what is risky, and what to do next.

The system must be calm, practical, private-first, and realistic for a time-poor solo developer with family responsibilities.

## Privacy boundaries

Paste into:

C:\joshos-atlas-prep\02_PRIVACY_BOUNDARIES.md

# Privacy Boundaries

## Never commit to GitHub

- .env files

- API keys

- GitHub tokens

- Vercel tokens

- Anthropic/OpenAI/OpenRouter/Groq keys

- health records

- child therapy or NDIS documents

- school/student/staff data

- bank statements

- private family or marriage notes

- tenancy evidence photos unless deliberately redacted

## Local-only unless explicitly approved

- health material

- kids' support documents

- legal/tenancy documents

- financial account data

- family admin

- private emails

## AI rules

- Separate source facts from interpretation.

- If uncertain, mark uncertain.

- Do not invent missing facts.

- Do not give legal, medical, tax, financial, or investment advice as if qualified.

- Every recommendation must cite source IDs.

- Public deployments must use fake/sample data only.

Stop after this on night one.

# Phase 2 — Security precheck

## Script note

Scripts 1 and 2 are complementary.

- Script 1 finds risky filenames.

- Script 2 finds risky strings inside ordinary files.

- Script 3 finds embedded credentials in Git remotes.

No single script is enough.

Review outputs manually before sharing with any AI. If a file contains a real token, replace it with:

[REDACTED_SECRET]

## Script 1 — risky filenames

Save as:

C:\joshos-atlas-prep\scripts\01-risky-file-scan.ps1

$root = "C:\dev"

$out = "C:\joshos-atlas-prep\raw-inventory"

New-Item -ItemType Directory -Force -Path $out | Out-Null

$riskyNamePattern = '\\(\.env|\.env\..*|id_rsa|id_ed25519|credentials|secrets|secret|token|tokens|key|keys|firebase|supabase|vercel|openrouter|groq|anthropic|openai)(\.|$|\\)'

Get-ChildItem $root -Recurse -Force -ErrorAction SilentlyContinue |

Where-Object {

$_.FullName -match $riskyNamePattern -and

$_.FullName -notmatch '\\node_modules\\|\\\.next\\|\\dist\\|\\build\\'

} |

Select-Object FullName, Length, LastWriteTime |

Export-Csv "$out\risky-files.csv" -NoTypeInformation -Encoding utf8

Write-Host "Saved risky file list to $out\risky-files.csv"

Run:

powershell -ExecutionPolicy Bypass -File C:\joshos-atlas-prep\scripts\01-risky-file-scan.ps1

## Script 2 — token-looking strings

Save as:

C:\joshos-atlas-prep\scripts\02-token-string-scan.ps1

$root = "C:\dev"

$out = "C:\joshos-atlas-prep\raw-inventory\token-string-hits.txt"

$patterns = @(

"ghp_",

"github_pat_",

"sk-",

"OPENAI_API_KEY",

"ANTHROPIC_API_KEY",

"GROQ_API_KEY",

"OPENROUTER_API_KEY",

"VERCEL_TOKEN",

"SUPABASE_SERVICE_ROLE",

"FIREBASE_PRIVATE_KEY"

)

$extensions = "*.md","*.txt","*.json","*.js","*.ts","*.tsx","*.jsx","*.env","*.yml","*.yaml","*.toml"

Remove-Item $out -ErrorAction SilentlyContinue

foreach ($pattern in $patterns) {

"=== Searching for $pattern ===" | Out-File $out -Append -Encoding utf8

Get-ChildItem $root -Recurse -Include $extensions -File -Force -ErrorAction SilentlyContinue |

Where-Object { $_.FullName -notmatch '\\node_modules\\|\\\.git\\objects\\|\\\.next\\|\\dist\\|\\build\\' } |

Select-String -Pattern $pattern -SimpleMatch -ErrorAction SilentlyContinue |

Select-Object Path, LineNumber, Line |

Out-File $out -Append -Encoding utf8

}

Write-Host "Saved token string hits to $out"

Run:

powershell -ExecutionPolicy Bypass -File C:\joshos-atlas-prep\scripts\02-token-string-scan.ps1

## Script 3 — embedded GitHub credentials in .git/config

Save as:

C:\joshos-atlas-prep\scripts\03-git-config-credential-scan.ps1

$root = "C:\dev"

$out = "C:\joshos-atlas-prep\raw-inventory\embedded-credential-remotes.txt"

Remove-Item $out -ErrorAction SilentlyContinue

Get-ChildItem $root -Recurse -Force -Filter "config" -ErrorAction SilentlyContinue |

Where-Object { $_.FullName -match '\\\.git\\config$' } |

ForEach-Object {

$file = $_.FullName

$hits = Select-String -Path $file -Pattern "https://[^/:\s]+:[^@\s]+@github\.com" -ErrorAction SilentlyContinue

if ($hits) {

"=== $file ===" | Out-File $out -Append -Encoding utf8

$hits | Select-Object Path, LineNumber, Line | Out-File $out -Append -Encoding utf8

"" | Out-File $out -Append -Encoding utf8

}

}

Write-Host "Saved embedded credential remote hits to $out"

Run:

powershell -ExecutionPolicy Bypass -File C:\joshos-atlas-prep\scripts\03-git-config-credential-scan.ps1

## Security precheck summary

Fill:

C:\joshos-atlas-prep\00_SECURITY_PRECHECK.md

# Security Precheck

Date:

Checked by: Josh

## Scans run

- risky filename scan

- token string scan

- git config credential scan

## Risks found

## Fixed / removed / redacted

## Still unsafe

## Repos excluded from Fable for now

## Notes

# Phase 3 — Canonical goals

Paste into:

C:\joshos-atlas-prep\03_CANONICAL_GOALS.md

# Canonical Goals

## Primary GitHub account

joshualparris

This is the canonical long-term account for serious apps, finished work, public portfolio work, and JoshOS Atlas.

## Secondary GitHub account

joshuaparris-max

This is experimental / AI-build / draft space. Projects here should either be promoted to joshualparris, archived, or kept clearly labelled as experimental.

## Work-specific account

joshparri

This is only for work/professional-development projects where needed.

## Canonical hub

JoshOS Atlas / JoshHub becomes the private local-first command centre for app, repo, document, deployment, privacy-risk, and next-action tracking.

## Main decisions Fable must help make

- which repos to keep

- which repos to merge

- which repos to archive

- which repos to privatise

- which deployments to disable

- which child/family-named apps need neutral naming

- which local folders are canonical

# Phase 4 — Seed data format

Paste into:

C:\joshos-atlas-prep\05_SEED_DATA_FORMAT.md

# Seed Data Format

Use JSONL.

Each line is one object.

## Required fields

Every seed record must include:

- id

- type

- sensitivity

- source_ids

- confidence

Confidence values:

- high

- medium

- low

Low-confidence records are not approved for Fable unless Josh manually approves them.

## Repo record

```json

{"id":"repo_001","type":"repo","name":"JoshHub","owner":"joshualparris","url":"https://github.com/joshualparris/JoshHub","visibility":"unknown","purpose":"Personal app hub/dashboard","stack":"Next.js/Tailwind/unknown","deployment_urls":["https://josh-hub-two.vercel.app/dashboard"],"status":"investigate","sensitivity":"private-low","duplicate_group":"hub-dashboard","recommended_action":"make canonical after review","source_ids":["doc_app_audit_2026"],"confidence":"medium"}

## Deployment record

{"id":"deploy_001","type":"deployment","name":"JoshHub dashboard","url":"https://josh-hub-two.vercel.app/dashboard","linked_repo":"repo_001","platform":"vercel","status":"unknown","sensitivity":"private-low","source_ids":["doc_app_links_2026"],"confidence":"medium"}

## Action record

{"id":"action_001","type":"action","title":"Decide canonical JoshHub repo","priority":"P1","status":"open","project_id":"repo_001","source_ids":["doc_app_audit_2026"],"owner":"Josh","timeframe":"this week","confidence":"high"}

## Privacy risk record

{"id":"risk_001","type":"privacy_risk","title":"Child names appear in public app/repo/deployment names","severity":"P0","status":"open","affected_sources":["repo_sylvie_app","repo_elias_app"],"recommended_action":"Privatise, rename, or de-index public surfaces","source_ids":["doc_family_public_threat_model"],"confidence":"high"}

---

# Phase 5 — Inventory scripts

Run only after the security precheck.

## Script 4 — local folder inventory

This is a general folder map only. It intentionally uses limited depth so the output stays readable. Do not rely on this for secret scanning; that is what Scripts 1–3 are for.

Save as:

```text

C:\joshos-atlas-prep\scripts\04-local-folder-inventory.ps1

$root = "C:\dev"

$out = "C:\joshos-atlas-prep\raw-inventory"

Get-ChildItem $root -Recurse -Depth 3 -Force -ErrorAction SilentlyContinue |

Where-Object { $_.FullName -notmatch '\\node_modules\\|\\\.git\\|\\\.next\\|\\dist\\|\\build\\' } |

Select-Object FullName, Name, Mode, LastWriteTime |

Export-Csv "$out\local-folders-raw.csv" -NoTypeInformation -Encoding utf8

Write-Host "Saved folder inventory to $out\local-folders-raw.csv"

## Script 5 — Git status inventory

Save as:

C:\joshos-atlas-prep\scripts\05-git-status-inventory.ps1

$root = "C:\dev"

$out = "C:\joshos-atlas-prep\raw-inventory\git-status-raw.txt"

Remove-Item $out -ErrorAction SilentlyContinue

Get-ChildItem $root -Directory -Force | ForEach-Object {

$repoPath = $_.FullName

if (Test-Path (Join-Path $repoPath ".git")) {

"==================================================" | Out-File $out -Append -Encoding utf8

"REPO: $($_.Name)" | Out-File $out -Append -Encoding utf8

"PATH: $repoPath" | Out-File $out -Append -Encoding utf8

"==================================================" | Out-File $out -Append -Encoding utf8

Push-Location $repoPath

"REMOTE:" | Out-File $out -Append -Encoding utf8

git remote -v | Out-File $out -Append -Encoding utf8

"`nBRANCH:" | Out-File $out -Append -Encoding utf8

git branch --show-current | Out-File $out -Append -Encoding utf8

"`nSTATUS:" | Out-File $out -Append -Encoding utf8

git status --short | Out-File $out -Append -Encoding utf8

"`nLAST COMMIT:" | Out-File $out -Append -Encoding utf8

git log -1 --pretty=format:"%h %ad %s" --date=short | Out-File $out -Append -Encoding utf8

"`n" | Out-File $out -Append -Encoding utf8

Pop-Location

}

}

Write-Host "Saved git status inventory to $out"

## Script 6 — GitHub CLI metadata export

Only run if GitHub CLI is installed and logged in.

Save as:

C:\joshos-atlas-prep\scripts\06-github-metadata-export.ps1

$out = "C:\joshos-atlas-prep\raw-inventory"

gh repo list joshualparris --limit 200 --json name,nameWithOwner,url,visibility,description,isPrivate,updatedAt,pushedAt,primaryLanguage |

Out-File "$out\github-repos-joshualparris.json" -Encoding utf8

gh repo list joshuaparris-max --limit 200 --json name,nameWithOwner,url,visibility,description,isPrivate,updatedAt,pushedAt,primaryLanguage |

Out-File "$out\github-repos-joshuaparris-max.json" -Encoding utf8

gh repo list joshparri --limit 200 --json name,nameWithOwner,url,visibility,description,isPrivate,updatedAt,pushedAt,primaryLanguage |

Out-File "$out\github-repos-joshparri.json" -Encoding utf8

Write-Host "Saved GitHub metadata exports to $out"

# Phase 6 — Expanded source register

Paste into:

C:\joshos-atlas-prep\04_SOURCE_REGISTER.csv

source_id,source_name,source_type,location_or_url,sensitivity,owner,include_now,include_later,notes

doc_app_audit_2026,__@App Audit 2026.docx,audit,Google Drive/private upload,private-medium,Josh,yes,no,Core app ecosystem audit

doc_app_links_2026,Pasted text app links,doc,Google Drive/private upload,private-medium,Josh,yes,no,Live app and repo links

doc_todo_master,TODO_MASTER.md,doc,local/private upload,private-medium,Josh,yes,no,Cross-project backlog

doc_computer3_audit,Computer 3 Audit iMac Retina,doc,local/private upload,private-medium,Josh,yes,no,Local machine and repo state

doc_github_audit_2026,github_repo_audit_22_may_2026.pdf,audit,Google Drive/private upload,private-medium,Josh,yes,no,Repo audit

doc_family_public_threat_model,family_public_information_threat_model.pdf,privacy-report,private upload,private-high,Josh,yes,no,Privacy rules only

doc_sylvie_privacy_audit,sylvie_child_privacy_osint_audit.pdf,privacy-report,private upload,private-high,Josh,yes,no,Privacy rules only

doc_elias_privacy_audit,elias_child_privacy_osint_audit.pdf,privacy-report,private upload,private-high,Josh,yes,no,Privacy rules only

repo_joshhub,JoshHub,repo,https://github.com/joshualparris/JoshHub,private-low,Josh,yes,no,Potential canonical hub

repo_lifehub,LifeHub,repo,https://github.com/joshualparris/LifeHub,private-low,Josh,yes,no,Dashboard overlap

repo_parris_life_dashboard,Parris-Life-Dashboard,repo,https://github.com/joshualparris/Parris-Life-Dashboard,private-low,Josh,yes,no,Dashboard overlap

repo_clearcore,ClearCore,repo,https://github.com/joshualparris/ClearCore,private-low,Josh,yes,no,Dashboard/productivity overlap

repo_appfactory,AppFactory,repo,https://github.com/joshuaparris-max/AppFactory,private-low,Josh,yes,no,AI app builder

repo_dcsprep,DCSPrep,repo,https://github.com/joshualparris/DCSPrep,private-medium,Josh,yes,no,Work-related app; redact school data

repo_dcscompanion,DCSCompanion,repo,https://github.com/joshuaparris-max/DCSCompanion,private-medium,Josh,yes,no,Work-related app; redact school data

repo_avancepd,AvancePD,repo,https://github.com/joshparri/AvancePD,private-medium,Josh,yes,no,Work/professional development

repo_avanceprofessionaldevelopment,AvanceProfessionalDevelopment,repo,https://github.com/joshparri/AvanceProfessionalDevelopment,private-medium,Josh,yes,no,Work/professional development

repo_workapp,WorkApp,repo,https://github.com/joshualparris/WorkApp,private-medium,Josh,yes,no,Deployment failure email exists

repo_healthlens,HealthLens,repo,https://github.com/joshualparris/HealthLens,private-high,Josh,yes,no,Health-related; no raw health data

repo_parrisbudget,ParrisBudgetApp,repo,https://github.com/joshuaparris-max/ParrisBudgetApp,private-medium,Josh,yes,no,Finance learning only; no bank statements

repo_parristechapp,ParrisTechApp,repo,https://github.com/joshualparris/ParrisTechApp,private-low,Josh,yes,no,Tech/service app

repo_parristechservices,ParrisTechServicesApp,repo,https://github.com/joshualparris/ParrisTechServicesApp,private-low,Josh,yes,no,Tech/service app overlap

repo_joshtapapp,JoshTapApp,repo,https://github.com/joshualparris/JoshTapApp,private-low,Josh,yes,no,NFC/tap app

repo_joshnfcaudio,JoshNFCAudio,repo,https://github.com/joshualparris/JoshNFCAudio,private-low,Josh,yes,no,NFC/audio app

repo_sleepy,Sleepy,repo,https://github.com/joshualparris/Sleepy,private-high,Josh,yes,no,Child/family app; privacy review

repo_sylviephonetics,SylviePhonetics,repo,https://github.com/joshualparris/SylviePhonetics,private-high,Josh,yes,no,Child app; privacy review

repo_sylvieapp,SylvieApp,repo,https://github.com/joshuaparris-max/SylvieApp,private-high,Josh,yes,no,Child app; privacy review

repo_campaign_copilot,campaign-copilot,repo,https://github.com/joshuaparris-max/campaign-copilot,private-low,Josh,yes,no,D&D/story tool

repo_realms_atlas,realms-atlas,repo,https://github.com/joshualparris/realms-atlas,private-low,Josh,yes,no,D&D/story tool

repo_whispering_wilds,Whispering-Wilds,repo,https://github.com/joshualparris/Whispering-Wilds,private-low,Josh,yes,no,Creative/game duplicate risk

repo_whirring_wilderness,WhirringWilderness,repo,https://github.com/joshuaparris-max/WhirringWilderness,private-low,Josh,yes,no,Creative/game duplicate risk

repo_ashfallen,AshFallen,repo,https://github.com/joshualparris/AshFallen,private-low,Josh,yes,no,Creative/story project

deploy_joshhub_dashboard,JoshHub dashboard,deployment,https://josh-hub-two.vercel.app/dashboard,private-low,Josh,yes,no,Potential canonical dashboard deployment

deploy_appfactory_inky,AppFactory Vercel,deployment,https://appfactory-inky.vercel.app/,private-low,Josh,yes,no,Deployment card needed

deploy_dcs_prep,DCS Prep Vercel,deployment,https://dcs-prep.vercel.app/,private-medium,Josh,yes,no,Work-related; sample data only

deploy_avance_pd,Avance PD Vercel,deployment,https://avance-pd.vercel.app/,private-medium,Josh,yes,no,Work-related; sample data only

deploy_lifehub,LifeHub deployment,deployment,https://lifehubdashboard.vercel.app/,private-low,Josh,yes,no,Dashboard overlap

email_github_ci_failures,GitHub CI failure emails,email-thread,Gmail search: subject Run failed/private,private-medium,Josh,yes,no,Summarise only

email_github_invites,GitHub repo invite emails,email-thread,Gmail search: invited you,private-low,Josh,yes,no,Repo account mapping

email_property_mould,Property mould thread,email-thread,Gmail search: Mould in shed 101 Boundary Road,private-high,Josh,yes,no,Private tenancy source card only

email_job_search,Job application emails,email-thread,Gmail search: NAB SEEK application update,private-medium,Josh,yes,no,Career admin source card

email_ai_tooling,Claude Codex Copilot emails,email-thread,Gmail search: Claude Codex Copilot,private-low,Josh,yes,no,AI tooling/source context

local_c_dev,C dev folder,local-folder,C:\dev,private-medium,Josh,yes,no,Local workspace inventory

local_joshhub_1,JoshHub_1 local folder,local-folder,C:\dev\JoshHub_1,private-low,Josh,yes,no,Potential canonical local folder

local_dcspreapp,DCSPrepApp local folder,local-folder,C:\dev\DCSPrepApp,private-medium,Josh,yes,no,Work-related local folder

local_git_audit_tool,GitWorkspaceAuditTool_v2 local folder,local-folder,C:\dev\GitWorkspaceAuditTool_v2,private-low,Josh,yes,no,Inventory/support tool

local_projects_onedrive,03_Projects OneDrive folder,local-folder,C:\Users\joshua.parris\OneDrive - Dubbo Christian School\Documents\03_Projects,private-high,Josh,no,yes,Do not upload raw; summarise later

This is a starting register. Add rows as new sources are discovered.

# Phase 7 — Source cards

Create source cards from approved sources only.

## Repo card format

## Repo Card: [repo-name]

Source ID:

Repo:

Owner:

URL:

Visibility:

Purpose:

Stack:

Deployment URLs:

Last activity:

Local folder path:

Status:

Sensitivity:

Duplicate/overlap group:

Broken deployment/CI notes:

Recommended action:

Next action:

Evidence/source IDs:

Confidence:

Needs Josh review:

## Deployment card format

## Deployment Card: [deployment-name]

Source ID:

Deployment URL:

Platform:

Linked repo:

Environment:

Status:

Last successful deploy:

Broken deploy notes:

Sensitivity:

Recommended action:

Evidence/source IDs:

Confidence:

Needs Josh review:

## Email source card format

## Email Source Card: [thread-name]

Source ID:

Thread:

Date range:

From/to:

Category:

Sensitivity:

Summary:

Key facts:

Open actions:

Deadline:

Related repo/project:

Evidence/source IDs:

Confidence:

Needs Josh review:

## Local workspace card format

## Local Workspace Card: [folder]

Source ID:

Path:

Likely repo:

Git remote:

Git status:

Dirty files:

Untracked files:

Build output present:

Secrets risk:

Duplicate risk:

Recommended action:

Evidence/source IDs:

Confidence:

Needs Josh review:

# Phase 8 — Gmail source cards

Do not ingest the whole mailbox.

Use selected thread cards only.

## GitHub / deployment / CI

Search:

from:notifications@github.com newer_than:180d

and:

subject:("Run failed" OR "Deploy" OR "invited you") newer_than:180d

Include:

- AppFactory CI failures

- WorkApp GitHub Pages failure

- HealthLens failure

- DCSCompanion invite

- campaign-copilot invite

- SylvieApp invite

- WhirringWilderness invite

- AshFallen invite

- AvancePD invite

- AvanceProfessionalDevelopment invite

## Property / rental / mould

Search:

("Mould in shed" OR "101 Boundary Road" OR NCAT OR newtaas OR drea) newer_than:180d

Summarise as private-high source cards only.

## Job / career

Search:

(NAB OR SEEK OR "Customer Advisor" OR "Application update" OR "application received" OR "Dubbo") newer_than:180d

## AI tooling

Search:

(Claude OR "Claude Code" OR Anthropic OR Codex OR Copilot OR OpenRouter OR Bolt) newer_than:365d

# Phase 9 — Human quality gate

Paste into:

C:\joshos-atlas-prep\source-cards\QUALITY_GATE.md

# Source Card Quality Gate

Reviewed by: Josh

Date:

## Approved for Fable

Cards here are accurate enough, redacted enough, and useful enough.

## Excluded

Cards here are not going to Fable.

Reasons may include:

- too private

- uncertain

- low confidence

- hallucinated

- no evidence

- wrong source

- contains sensitive raw data

## Needs redaction

Cards here may be usable after editing.

## Low confidence

Low-confidence cards are excluded unless Josh manually approves them.

## Notes

Rule:

Uncertain cards do not go to Fable.

If a card is low-confidence, move it to excluded-private/ or rewrite it before approval.

# Phase 10 — Architecture draft

Create:

architecture-draft/architecture-draft.md

architecture-draft/schema-draft.sql

architecture-draft/first-commit-scope.md

architecture-draft/risk-register.md

The draft must include:

- Next.js folder structure

- SQLite schema

- JSONL seed import approach

- source card data model

- privacy risk data model

- action ranking model

- first dashboard wireframe

- first commit scope

- risks and assumptions

- future Gmail ingestion module shape

- future Google Drive ingestion module shape

- explicit statement that future Gmail/Drive ingestion must not require structural rework

# Phase 11 — Stack constraints

Add this block to the Fable input.

Stack constraints:

- Build as a local-first Next.js app.

- Use the Next.js App Router.

- Use TypeScript.

- Use SQLite.

- Prefer better-sqlite3 unless there is a clear reason not to.

- Do not use Prisma in the first build.

- Do not use Docker in the first build.

- Do not require WSL.

- Must run on Windows.

- Seed data should load from JSONL files.

- Gmail and Google Drive ingestion must be future modules that can be added without structural rework.

- Public deployment, if added later, must use fake/sample data only.

# Phase 12 — Final Fable pass

## Input order

Give Fable these in this order:

- 00_SECURITY_PRECHECK.md

- 01_PERSONAL_CONTEXT.md

- 02_PRIVACY_BOUNDARIES.md

- 03_CANONICAL_GOALS.md

- 04_SOURCE_REGISTER.csv

- 05_SEED_DATA_FORMAT.md

- approved source cards only

- QUALITY_GATE.md

- architecture-draft/architecture-draft.md

- architecture-draft/schema-draft.sql

- architecture-draft/first-commit-scope.md

- architecture-draft/risk-register.md

- stack constraints

- final Fable prompt below

## Final Fable prompt

You are Claude Fable 5 acting as a senior product architect, full-stack engineer, privacy engineer, and systems organiser.

You are designing and scaffolding JoshOS Atlas: a private local-first command centre for Joshua Parris’s apps, repos, deployments, source cards, privacy risks, and next actions.

Context:

Josh is a Christian husband and dad in Dubbo, NSW. He works across IT/library support, MSP-style tech work, family systems, job/career transition, and personal app building. He has many repos, deployments, documents, emails, and ideas spread across GitHub accounts, Vercel, Google Drive, Gmail, and local folders. The system must be calm, private-first, practical, and realistic for a time-poor solo developer.

Primary goal:

Create a source-grounded architecture and first working local scaffold for JoshOS Atlas.

The first useful win is:

"Here are all my apps and repos. These ones matter. These are broken. These are risky. These should be merged, archived, fixed, renamed, or made private. Every recommendation links to evidence."

Important rules:

- Do not ask clarifying questions.

- If uncertain, state your assumption and proceed.

- If a source card lacks evidence, mark it LOW CONFIDENCE and continue.

- Do not silently smooth over uncertainty.

- Format all outputs as structured Markdown.

- Use consistent heading levels.

- Every recommendation must cite source card IDs.

- Every risk must include severity: P0, P1, P2, or P3.

- Every action must include owner: Josh.

- Every action must include timeframe.

- Separate facts from interpretation.

- Do not invent missing source facts.

- Respect all privacy constraints.

- Do not include secrets, raw private docs, or sensitive child/health/school data in code or seed data.

- Public deployment must use fake/sample data only.

- If source cards conflict, note the conflict and choose the safest assumption.

- If a source is listed in the source register but lacks a source card, mark it as "known source, not yet analysed."

Stack constraints:

- Build as a local-first Next.js app.

- Use the Next.js App Router.

- Use TypeScript.

- Use SQLite.

- Prefer better-sqlite3 unless there is a clear reason not to.

- Do not use Prisma in the first build.

- Do not use Docker in the first build.

- Do not require WSL.

- Must run on Windows.

- Seed data should load from JSONL files.

- Gmail and Google Drive ingestion must be addable later as future modules without structural rework.

- Public deployment, if added later, must use fake/sample data only.

Organise your output exactly into these sections:

1. fable-output/architecture-decision-record.md

2. fable-output/canonical-repo-map.md

3. fable-output/schema.sql

4. fable-output/privacy-risk-report.md

5. fable-output/top-10-actions.md

6. fable-output/weekly-review-template.md

7. fable-output/README.md

8. fable-output/scaffold/

Your tasks:

1. Critique the architecture draft.

2. Produce a final Architecture Decision Record.

3. Produce the definitive SQLite schema.

4. Produce the canonical repo/deployment map.

5. Identify privacy/security blockers.

6. Rank the top 10 next actions.

7. Rank repos to keep, merge, archive, privatise, rename, or investigate.

8. Generate a first working Next.js dashboard scaffold using the seed data format.

9. Include setup instructions.

10. Include a test plan.

11. Include a 6-week staged implementation plan.

12. Include a future integrations section explaining how Gmail and Google Drive ingestion can be added later without structural rework.

First build scope:

- local Next.js app

- SQLite database

- manual JSONL source-card importer

- /dashboard

- /projects

- /sources

- /actions

- /privacy

- static seed data only

Do not build yet:

- Gmail OAuth

- Google Drive sync

- live Vercel API integration

- raw health/child/finance document ingestion

- public deployment with private data

Definition of success:

- app direction is local-first and private-first

- schema supports repos, deployments, source cards, actions, privacy risks, and future Gmail/Drive ingestion

- every major recommendation cites source card IDs

- architecture supports Gmail and Drive ingestion later without structural rework

- scaffold is good enough for Claude Code/Sonnet to finish if needed

- no secrets or raw sensitive private data are included

- the output can be saved directly into the fable-output folder structure

# Phase 13 — Fable output recovery plan

## If the scaffold does not run

Do not rerun Fable.

Use Claude Code/Sonnet to debug the scaffold.

Give it:

- scaffold files

- terminal error

- stack constraints

- schema.sql

Prompt:

Make this local Next.js app run on Windows. Do not change the architecture unless required. Preserve the privacy model and JSONL seed importer.

## If the architecture is wrong

Do not rerun the whole prompt.

Run a targeted revision using only:

- architecture-decision-record.md

- privacy boundaries

- stack constraints

- source register

- relevant source cards

Prompt:

Revise only the architecture decision record. Keep source IDs. Do not regenerate scaffold.

## If Fable misses repo details

Fix the source cards.

Then prompt:

Update only canonical-repo-map.md and top-10-actions.md using these corrected cards.

## If output is cut off

Prompt:

Continue from the last heading. Keep the same fable-output file structure.

## If Fable assumes the wrong stack

Prompt:

Revise only the scaffold plan and setup instructions to obey these stack constraints: Next.js App Router, TypeScript, SQLite via better-sqlite3, no Prisma, no Docker, Windows-compatible, JSONL seed importer.

# Phase 14 — Cost fallback

If Fable is not included/free in your Claude plan:

- Do not run the full prompt raw.

- Use only approved source cards.

- Compress cards harder.

- Split the work into two passes.

## Pass A

- architecture

- privacy model

- schema

- canonical repo map

- top 10 actions

## Pass B

- scaffold

- README

- test plan

- 6-week implementation plan

Do not pay Fable prices to read raw files.

# Phase 15 — 12-day calendar

Only use this if your Claude account confirms an included/free Fable window ending around June 22.

## Day 1 — Phase 1

- Create prep folder

- Create placeholder files

- Write 3-sentence personal context

- Write never-commit/privacy list

## Day 2 — Phase 2

- Run security precheck scripts

- Review outputs manually

- Redact secrets

- Fill 00_SECURITY_PRECHECK.md

## Day 3 — Phases 3–4

- Write canonical goals

- Define seed data format

## Day 4 — Phase 5

- Run folder inventory

- Run git status inventory

- Export GitHub metadata if possible

## Day 5 — Phase 6

- Build expanded source register

- Add priority repos, deployments, Gmail categories, docs, and local folders

## Day 6 — Phase 7

- Generate repo cards for priority repos

- Focus on JoshHub, AppFactory, DCSCompanion, HealthLens, WorkApp, LifeHub, kids apps

## Day 7 — Phase 7

- Generate deployment cards

- Group duplicate deployments

## Day 8 — Phase 8

- Generate Gmail source cards for GitHub/CI/job/property/admin threads

## Day 9 — Phase 7

- Generate doc cards from app audit, repo audit, TODO_MASTER, computer audit, and privacy reports

- Create privacy risk cards

- Create open action cards

## Day 10 — Phase 9

- Human quality gate

- Exclude uncertain/private/low-confidence cards

- Move excluded cards to excluded-private/

## Day 11 — Phases 10–11

- Draft architecture

- Draft schema

- Draft first commit scope

- Add stack constraints

## Day 12 — Phase 12

- Assemble final Fable input

- Run Fable pass

- Save output into fable-output/

# Phase 16 — First build acceptance criteria

The first working version is complete when:

- app runs locally on Windows

- seed JSONL imports successfully

- top projects display

- duplicate projects are grouped

- broken deployments are flagged

- privacy risks are visible

- action items are ranked

- every recommendation links to source IDs

- README explains setup

- schema exists

- test plan exists

- no secrets are committed

- no raw private child/health/school/family docs are committed

- architecture supports future Gmail and Drive ingestion without structural rework

If the architecture cannot support Gmail and Drive ingestion later without structural rework, the Fable pass fails this criterion even if the first local dashboard runs.

# Final decision

Use this v6 document as the single source of truth.

Do not keep merging old versions manually.

Do not start with Gmail/Drive ingestion.

Do not upload raw private material.

Start with Phase 1, then Phase 2.

Claude’s latest take is fair. I’d treat this as v6 + 06_FABLE_SESSION.md = final working plan.

One important correction: the addendum’s Batch API wording is slightly off. Anthropic’s docs describe a Message Batches API, not simply a magic X-Anthropic-Batch: true header. The docs say batches are asynchronous, reduce costs by 50%, and list Fable 5 batch pricing as US$5/M input and US$25/M output. They also note batches are not eligible for Zero Data Retention, which matters for private data. �

Claude API Docs

Add this small final patch, then stop iterating.

Writing

Final Patch for 06_FABLE_SESSION.md

Replace the Batch API paragraph with this

If Fable access is not included/free in your Claude plan:

Do not run the full prompt raw.

Use only approved source cards.

Compress cards harder.

Split the work into two passes if needed.

Use Anthropic’s Message Batches API for non-urgent API work, because it is asynchronous and priced at 50% of standard API pricing.

Important privacy note:

The Message Batches API is not eligible for Zero Data Retention. Do not use it for raw private-high, child, health, school, tenancy, financial, or family material. Only use approved, redacted source cards.

Add this to 01_PERSONAL_CONTEXT.md

What success should feel like

JoshOS Atlas should help me feel calmer, clearer, and less scattered. It should reduce open loops, not create another project that nags me. When it is working, I should be able to open it and quickly see what matters, what can wait, what is unsafe or broken, and the next faithful step to take. The point is not more productivity for its own sake; it is more clarity, less mental clutter, and more presence for God, Kristy, Sylvie, Elias, work, and the things I have actually been given to steward.

Add these extra source register rows if relevant

local_joshhub,C dev JoshHub local folder,local-folder,C:\dev\JoshHub,private-low,Josh,yes,no,Possible older JoshHub local copy

local_joshdashboard2,JoshDashboard2 local folder,local-folder,C:\dev\JoshDashboard2,private-low,Josh,yes,no,Dashboard overlap

local_appfactory,AppFactory local folder,local-folder,C:\dev\AppFactory,private-low,Josh,yes,no,AI app builder local workspace

local_campaign_copilot,campaign-copilot local folder,local-folder,C:\dev\campaign-copilot,private-low,Josh,yes,no,D&D/story tool local workspace

local_healthlens,HealthLens local folder,local-folder,C:\dev\HealthLens,private-high,Josh,yes,no,Health-related local workspace; no raw health data

local_workapp,WorkApp local folder,local-folder,C:\dev\WorkApp,private-medium,Josh,yes,no,Deployment failure and work-related app

local_whirringwilderness,WhirringWilderness local folder,local-folder,C:\dev\WhirringWilderness,private-low,Josh,yes,no,Creative/game duplicate risk

local_whirringwildernessv28,WhirringWildernessv28 local folder,local-folder,C:\dev\WhirringWildernessv28,private-low,Josh,yes,no,Possible duplicate or generated version

That’s enough. Your practical next step is Phase 1 only: create the folder structure, paste the short personal context, paste the privacy boundaries, then stop.